Summer Kickoff & Sprint 1 Planning

TamamHealth — Full Team · the first meeting of the summer.

Meeting Details

| Date | Time | Duration | Facilitator |
| --- | --- | --- | --- |
| Tomorrow — ____ | ____ | ~75 min | Toye |

Attendees:  Teny, Toye, Allen, Isaac, Mark, Chinonye, Ekow, Diing

Note-taker:  ______________________________

# Goal of This Meeting

Get all eight of us aligned on one thing: a single hospital running on TamamHealth end to end — front desk to dispensing — by 30 June. Confirm everyone's lane, agree the Week 1 plan, and surface the decisions we need to make now so design and engineering can start immediately.

# Before the Meeting (5-min pre-read)

- Skim the Summer 2026 Full Team Plan — especially the golden patient flow and the June week-by-week.

- Come ready with your top blocker and anything you need from someone else to start.

Agenda

| Time | Item | Lead |
| --- | --- | --- |
| 0:00 | Welcome & the summer North Star — why this matters | Teny |
| 0:10 | The goal: one hospital, front desk → dispensing. Walk the golden patient flow together | Teny / Chinonye |
| 0:20 | Roles & workstreams — confirm each person's lane and how handoffs work | Toye |
| 0:30 | Design plan — logo/brand refresh first, then platform redesign sequence | Allen |
| 0:40 | Engineering plan — architecture, module order, offline & sync | Isaac / Mark |
| 0:48 | Pilot hospital, partnerships & funding status | Ekow |
| 0:55 | Clinical validation plan & UAT | Chinonye |
| 1:00 | Marketing & brand-launch kickoff | Diing |
| 1:05 | Week 1 sprint plan — tasks, owners, what 'done' looks like Friday | Toye |
| 1:15 | Open questions, cadence & tools, next meeting | All |

Decisions We Need to Make

Design and engineering can't fully start until these are settled — let's decide in the room.

- Which hospital, and which level (county / state / teaching)? This sets the configuration and the staff roles in scope.

- Which devices will the hospital use (shared tablets, phones)? Drives the redesign and testing targets.

- Which roles at go-live — confirm front desk, nurse, doctor, lab, pharmacy, billing, admin.

- Meeting cadence — daily standup time + weekly demo day (proposed: Friday).

Capture

Decisions made

| Decision | Owner | Date |
| --- | --- | --- |

Action items

| Action | Owner | Due | Status |
| --- | --- | --- | --- |

www.tamamhealth.com