TamamHealth — Summer 2026

Team Plan

Working draft for discussion. Updated to reflect the platform as it stands today.

# Where We Are

TamamHealth is not a blank page. We already have a working, offline-first electronic medical record (EMR) system built for South Sudan’s five-level health system — from village Boma health workers to the Ministry of Health. The clinician platform runs 45+ modules across nine role-based dashboards, a patient mobile app (iOS/Android) and web portal are in build, a marketing website is live, and the national data-exchange and sync infrastructure is in place. The system already works entirely offline on a $50 Android phone and syncs to the Ministry’s DHIS2 when connectivity returns.

So this summer is not about building from scratch — it is about a redesign and a launch. We are refreshing the brand, rebuilding the UX/UI across every component, hardening the product for a real pilot, and standing up marketing for the first time. The bones are strong; the job now is to make the whole thing feel as calm, trustworthy, and effortless as the care it supports.

# Goals

1.  Refresh the TamamHealth brand and redesign the product’s UX/UI — a single, consistent design system applied across the clinician platform, the patient app, the web portal, and the website.

2.  Mature the existing platform from a strong MVP into a pilot-ready product: tighten the most-used clinical workflows, raise quality and accessibility, and keep privacy and offline reliability non-negotiable.

3.  Launch marketing for the first time — establish the channels, voice, and content engine, and start telling the South Sudan health-data story honestly and clearly.

4.  Prepare for a real-world pilot in one Payam (sub-county) in Central Equatoria, learning from actual health-worker and patient workflows.

Brand & Identity

# Brand Refresh

TamamHealth already has a name, a wordmark (the TAM♥M HEALTH heart motif), and a working palette (deep navy, teal, sage green, warm gold, with red reserved for alerts). The job this summer is not to invent a logo — it is to evolve the brand into a coherent system and apply it consistently everywhere. Tamam means “all good / complete” — the feeling of leaving a good appointment. Every choice should ladder back to that calm reassurance.

What we are refreshing

- Logo & wordmark. Refine the existing wordmark and heart mark rather than start over. Finalize full lockups — horizontal, stacked, icon-only, and mono — and ship a clean app icon that reads at small sizes.

- Color & type. Codify the current palette (navy #1A3A3A, teal #2A7A6E, sage #1B9E77, gold #E4A84B, alert red #C44536) into accessible tokens, and lock the type system (DM Sans / Plus Jakarta Sans) for clinical content and low-literacy, older, and multilingual users.

- Iconography. Since the product is icon-driven for low-literacy users, treat icons as a first-class brand asset — one consistent, legible set across platform, app, and print.

- Brand voice. Plain-language, reassuring, never alarmist, and translatable. Write a short voice guide so the platform, the patient app, support, and marketing all sound like one calm person — in English and the local languages we serve.

## Design System & Component Library

A real, shared component library is the backbone of the redesign. We design once and reuse everywhere — clinician platform, patient app, web portal, and website — so engineering builds from a single source of truth instead of re-skinning each screen.

- Foundations. Spacing, color tokens, typography scale, iconography, and accessible states (focus, error, disabled) defined in Figma and mirrored in the Tailwind/React codebase.

- Core components. Buttons, forms and inputs, cards, navigation, modals, lists, empty states, and loading states — each with accessibility baked in (WCAG AA, large tap targets, screen-reader labels) and built to survive intermittent connectivity.

- Health-specific patterns. Patient cards, vitals and trends, medication rows, lab-result displays, secure-message bubbles, consultation notes, referral chains, sync-status indicators, and consent/privacy screens — the patterns that already exist in the platform, redrawn to one standard.

- Offline-first by design. Every component must communicate sync state clearly so a health worker always knows what is saved, what is pending, and what is live.

- Handoff. Keep design and the front-end library continuously in sync as the redesign rolls module by module across the existing 45+ screens.

Product — Clinician Platform

# Redesign & Harden What Exists

The clinician platform is the heart of TamamHealth and is already broad. The summer’s product work is to redesign its UX/UI module by module and harden the highest-traffic workflows for the pilot — not to rebuild it. We sequence by what health workers touch most.

Already built (the redesign canvas)

| Area | Status | Summer focus |
| --- | --- | --- |
| Patients & records | Built | Redesign list, detail, timeline, SBAR; sharpen search and offline edits |
| Consultation & clinical notes | Built | Streamline the note → prescribe → order-lab flow; AI-assisted diagnosis polish |
| Pharmacy & prescriptions | Built | Cleaner dispensing and drug-interaction views |
| Lab & results | Built | Clearer ordering and result display |
| Maternal & child (ANC, births) | Built | Redesign WHO 8-contact ANC and immunization defaulter tracking |
| Surveillance & vital stats | Built | Tidy outbreak alerts, CRVS death/birth registration |
| Government / DHIS2 export | Built | Polish national dashboards and DHIS2 (JSON + CSV) export |
| Payments & insurance | Built | Refine eligibility, plans, claims, and balance views |
| Telehealth & messaging | Built | Redesign within the new component system |

Summer priorities

1.  Redesign the core clinical loop first — patient list, patient detail, and consultation — since these are used on every shift, then roll the new system outward to the remaining modules.

2.  Harden offline reliability and sync-conflict reconciliation so nothing a health worker enters is ever lost, online or off.

3.  Tighten privacy and security as a visible feature — encryption, role-based access, clear data controls, and audit — not fine print.

4.  Raise quality: expand the automated test suite, fix the accessibility and performance gaps the redesign surfaces, and keep the demo stack reliable for partners and funders.

Product — Patient App & Web Portal

# Finish & Polish the Patient Experience

The patient-facing side already exists in skeleton: a React Native (Expo) mobile app with tabs for records, labs, immunizations, prescriptions, appointments, messages, and billing, plus a web patient portal. Summer work is to finish, redesign, and connect these to the same brand and component system, and make them genuinely useful before adding new layers.

Mobile app (existing tabs — redesign & complete)

- Onboarding, sign-in, and a patient profile that works on a low-cost phone with patchy data.

- A single readable health record: visits, labs, immunizations, and medications in plain language, available offline.

- Appointments with reminders that actually reduce no-shows; prescription refill and dose reminders.

- Secure messaging with the care team, and billing/payment visibility.

Web portal

- Calm, organized dashboard for sitting down to review records, manage paperwork, and handle documents.

- Contextual notifications (upcoming appointments, new results, refills due) — helpful, never anxiety-inducing.

- Permission-based family / caregiver access so a parent or guardian can help manage care safely.

Later (only if the above lands well)

Find care nearby (maps already wired with Leaflet), symptom check-ins, and proactive health nudges and care-plan tracking.

Product — In-Person & Community

# Pilot, Partnerships & Community

A health platform is only as good as the care and the data behind it. This summer we move from demo to a real pilot and start building the relationships that make it stick.

Pilot deployment

1.  Stand up the pilot in one Payam in Central Equatoria — onboard a facility and its Boma health workers, seed real workflows, and learn.

2.  Define the value clearly for partners: capture and report patient data offline, reduce no-shows, message patients securely, and feed DHIS2 — without heavy IT lift.

3.  Document everything from the field — it becomes both product feedback and marketing content.

Partnerships, stories & nonprofits

- Identify and approach local clinics, independent providers, community health centers, and health nonprofits / free clinics serving underserved patients.

- Feature patients and health workers (with consent) on what calmer, better-tracked care looks like; produce short plain-language explainers in written, audio, and video formats.

- Show up at health fairs and clinic open houses to listen, gather feedback, and document.

Marketing

# Launch Marketing (From Zero)

We have a live marketing website but have not really started marketing. Summer is the kickoff: set up the channels, establish the voice, and build a content engine grounded in the real mission — closing South Sudan’s health-data gap — always calm and honest, never fear-based.

Channels & content

- Meet people where they are: Instagram, TikTok, and YouTube for stories and education; LinkedIn for providers, partners, NGOs, and funders.

- Content mix: product features, patient and health-worker stories, plain-language health tips, behind-the-scenes of building TamamHealth, pilot field notes, and the data-gap story backed by our research library.

- Tighten the website around the redesigned brand: product pages (clinic, hospital, pharmacy, lab, radiology), pricing, case studies, donate, and demo requests.

# A Possible Summer

June  Brand refresh and design-system foundations finalized; redesign the core clinical loop (patient list → detail → consultation); marketing channels and content calendar stand up; pilot site and partner identified.

July  Roll the new design system across the next wave of platform modules and the patient app; pilot goes live in one Payam; first patient and health-worker stories published; web portal redesign in beta.

August  Redesign remaining modules; harden offline, sync, privacy, and accessibility; gather pilot feedback; publish case-study content; plan the fall rollout.

# Success Metrics

Many things tell us whether the summer worked. The ones worth watching: design-system component coverage across platform/app/web; modules migrated to the new UX; pilot facilities and Boma health workers onboarded; patient records captured offline and successfully synced; DHIS2 reports generated; appointments booked and no-show reduction; secure messages sent; automated test coverage and accessibility (WCAG AA) pass rate; marketing reach and demo requests; and qualitative trust feedback from real health workers and patients.

# End Notes

These are early thoughts and everything here may change as we learn from the pilot, health workers, providers, and patients. Two things stay non-negotiable through every change: privacy and trust, and the product must keep working offline, on a low-cost phone. Everything else is open to ideas and discussion.

www.tamamhealth.com